# REVISION HISTORY

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 05/10/2025 | 0.1 | Added section 4 (Risk Assessment) including Risk Analysis and Risk Planning. | Arda Mutlu, Emir Gençay |
| 06/10/2025 | 0.2 | Added parts 2.2.1 to 2.2.5 (Workstation, Requirements management and documentation,Software Design, Coding and automated tests, Configuration management) and 2.3 (Software development rules and standards) | Ugur Erkal |
| 07/10/2025 | 0.3 | Added gantt chart to section 2.1.1 | Asya Su Gökkuş |
| 07/10/2025 | 0.4 | Added Section 1.1 (Document Overview) describing the project details and technology stack, and completed Section 1.3.1 (Project References). | Atakan Karataş |
| 07/10/2025 | 0.5 | Updated Section 2.2.3 and 3.1. | Kayra Gökşin |
| 09/10/2025 | 0.6 | Updated Section 2.2.1 (Workstation) and Section 2.2.4 (Coding and automated tests) according to feedback. | Ugur Erkal |
| 10/10/2025 | 0.7 | Updated Risk Assessment section according to feedback by clarify tables and adding potential indicators. | Arda Mutlu, Emir Gençay |
| 13/10/2025 | 0.8 | Updated gantt chart according to feedback (parallel sub-tasks). | Asya Su Gökkuş |

TABLE OF CONTENTS

Identification	2

1.1 Document overview	3

1.2 Abbreviations	3

1.2.1 Abbreviations	3

1.3 References	3

1.3.1 Project References	3

2 Software Development Activities	3

2.1 Software development process	3

2.1.1 Overview of process phases	3

2.1.2 Technical documentation	4

2.1.3 Deliverables	4

2.2 Software development tools	4

2.2.1 Workstation	4

2.2.2 Requirements management and documentation	5

2.2.3 Software Design	5

2.2.4 Coding and automated tests	5

2.2.5 Configuration management	5

2.3 Software development rules and standards	5

3 Responsibilities	6

3.1 Activities and responsibilities	6

4 Risk Assessment	6

4.1 Risk Analysis	6

4.2 Risk Planning	7

# Identification

## Document overview

This document contains the software development plan of software Food Ordering System (FOS).

The Food Ordering System (FOS) is a web-based application designed to facilitate online food ordering between customers and restaurants within a unified platform. The system allows users to browse restaurant menus, customize their orders, and make secure online payments. Restaurant owners can manage menus, track orders, and update their availability in real time. The platform aims to provide a seamless and efficient experience for both customers and restaurants by automating the ordering process, reducing human error, and optimizing delivery operations. The FOS project follows the waterfall software development model and is implemented using Java-based technologies, supported by a MySQL database and a responsive frontend interface.

## Abbreviations

### Abbreviations

FOS: Food Ordering System

UML: Unified Modeling Language

IDE: Integrated Development Environment

JDK: Java Development Kit

SRS: Software Requirement Specification

STP: Software Test Plan

SDD: Software Design Document

STR: Software Test Report

## References

### Project References

| # | Document Identifier | Document Title |
| --- | --- | --- |
| - | - | - |

# Software Development Activities

The section lists and describes the software development activities of FOS software development project.

## Software development process

This is a course project, which adopts the waterfall model as the software development process.

### Overview of process phases

The software development process for the project will be composed of the following phases:

- Planning

- Requirements Analysis

- Design

- Implementation

- Testing and Analysis

These phases will follow each other sequentially, where each phase starts just after the completion of the previous one. The following Gantt chart depicts the planned start date and duration for the phases.

### Technical documentation

The following documentation is produced during the software development phases:

- Software specification: SRS, STP

- Software detailed conception: SDD

- Software tests phases : STR

- Software analysis: SAR

### Deliverables

The following items will be delivered at the end of the process:

- Technical documentation as outlined in Section 2.1.2

- Software and its configuration files

## Software development tools

### Workstation

The following devices are examples of suitable configurations for development. These specifications are not mandatory but represent the recommended range of performance for smooth and efficient work.

#### Lenovo Yoga 7i

●      Operating System: Windows ( 64 Bit )

●      Storage: 512 GB SSD

●      RAM: 8 GB

●      Processor: Intel Core i7-1165G7 (11. generation, Evo )

●      Graphics: Intel® Iris Xe Graphics (Integrated GPU, shared memory)

#### Asus Rog Zephyrus g14

●      Operating System: Windows ( 64 Bit )

●      Storage: 1 TB SSD

●      RAM: 16 GB

●      Processor: AMD Ryzen 9 8945HS

●      Graphics: Nvidia GeForce RTX4060 GPU

MSI Pulse 15 B13VFK

●      Operating System: Linux ( Ubuntu 24 )

●      Storage: 1TB SSD

●      RAM: 16 GB

●      Processor: Intel Core i7-13700h

●      Graphics: Nvidia GeForce RTX4060 GPU

### Requirements management and documentation

Google Docs is used for collaborative document management and editing, as well as README files in project repository will be used for setup and usage tutorials.

### Software Design

Our team evaluated ArgoUML and Microsoft Visio for software design. ArgoUML, an open-source UML tool, offers core modeling features but we couldn’t complete installation on macOS or Windows due to corrupted downloads. Microsoft Visio provides powerful, polished diagramming, yet its licensing cost is a constraint for our team.

### Coding and automated tests

The following tools will be used for coding and automated tests:

- Visual Studio Code as a coding environment.

- Git for version control.

- Github Actions for pipelined Tests.

- Junit 5 for unit and integration testing.

- JaCoCo for coverage reports.

- Error Prone by Google for type checking.

### Configuration management

GitHub will be used for software configuration management and tracking issues regarding the software development. A public repository will be created for this purpose.

## Software development rules and standards

UML will be used for software design documentation.

All java code will be following Oracle’s Standard Java coding conventions. (https://www.oracle.com/docs/tech/java/codeconventions.pdf)

Github commits will be following Conventional  Commits 1.0.0 (https://www.conventionalcommits.org/en/v1.0.0/)

# Responsibilities

## Activities and responsibilities

| Activity | Responsibility | Comment |
| --- | --- | --- |
| Project management | Asya Su Gökkuş | Responsible for uploading files on time, organizing the project, as well as monitoring the correctness of the work. |
| Configuration tools management | Uğur Erkal | This person is responsible for checking the upload of documents to the GitHub platform, as well as for checking the upload of teammates. Also, this person will check notes. |
| Setting up the Development tools | Emir Gençay | Creating and designing UML Charts; this person will add new Charts and information if needed. |
| Database design | Arda Mutlu, Atakan Karataş | This person is responsible for building the database, as well as for the design of this database. |
| Backend development | Kayra Gökşin, Uğur Erkal, Emir Gençay, Atakan Karataş | This person is responsible for defining functions that contain SQL queries to be used on the GUI (frontend) side, which is integrated with an SQL database |
| Frontend design | Arda Mutlu, Asya Su Gökkuş | This role focuses on the Java GUI (presentation layer) and integrates with existing SQL functions; it’s primarily frontend. |
| Input Validation and Error Handling | Atakan Karataş, Kayra Gökşin | Handles basic input validation and manages error messages on the user side. |
| Integration and testing | Asya Su Gökkuş, Uğur Erkal, Emir Gençay | Checks that the frontend, backend, and database work together correctly. Fixes small errors and makes sure the data flows properly. |

# Risk Assessment

## Risk Analysis

| Risk | Probability | Effect |
| --- | --- | --- |
| The key person may withdraw from the course ( 1 ) | Low | Serious |
| Lack of motivation among the team members (2) | Medium | Serious |
| Integration issues between frontend and backend (3) | Low | Serious |
| Underestimating the time required for the implementation part (4) | Medium | Tolerable |
| Difficulty of coordination due to different course loads of team members (5) | High | Tolerable |

## Risk Planning

For each risk item listed in the previous subsection, provide risk indicators and action(s) to be taken when the risk takes place (i.e., strategies). See the example in the course slides.

| Risk | Strategies |
| --- | --- |
| Absence of individual(s) | If someone is missing for a reason, another team member will be assigned to his/her part and workload will be reconsidered for equal contribution. |
| Lack of Motivation | Equal task distribution will be ensured and regular meetings will be arranged to better coordinate and keep the motivation high. |
| Integration Issues | One team member will be responsible of testing the integration between frontend and backend. |
| Time Management Issues | Buffer time will be allocated to manage the process more effectively. |
| Coordination Problems | Online collaboration tools will be used to coordinate tasks asynchronously . Also, responsibilities will be shared flexibly to maintain continuous process. |

| Risk Type | Potential Indicators |
| --- | --- |
| People | Lack of willingness throughout the process, poor relationships amongst team members. |
| Technology | Lack of technical expertise. |
| Time Estimation | Poor task prioritization or unrealistic project schedule. |
| Organizational | Unclear roles and responsibilities . |

http://www.github.com

http://www.uml.org/